# Product Requirements Document (PRD) — Procurement Chain Data Analyzer

Language: English
Author: Assistant (detailed technical PRD)
Scope: Complete, implementation-ready PRD for the two supplied procurement Excel data sources and the target analytics product that consumes them.

## Executive summary

Build a production-grade analytics and operations system to ingest, normalize, version, analyze, predict, and report on procurement requests coming from two supplied sources (Excel exports). The product will serve Procurement Managers, Buyers, Analysts, and Admins. It must: reliably ingest messy spreadsheets, keep a full audit trail (versioned history per request), compute accurate time-in-stage and cost KPIs, convert currencies by historical rates, produce deterministic ETAs to stages (with confidence bounds), estimate workforce needs (man-hours / FTE), provide interactive dashboards and detailed request timelines, and support exportable managerial reports and automated scheduled reports.

This PRD contains: business objectives, complete data model (DDL), mapping from Persian columns to canonical English names, ingestion & normalization rules, algorithms for time & cost calculations, API contract, UI/UX blueprint, KPIs with explicit formulas, validation & QA scenarios, security/RBAC, operational SLAs, monitoring, and a prioritized backlog.

## Business goals & success metrics

- Visibility: Enable managers to see end-to-end lifecycle of every procurement request and measure bottlenecks.
Success metric: >95% of active requests show a complete timeline or flagged missing dates.

- Accuracy: Ensure ingestion fidelity and conversion accuracy.
Success metric: ingestion error rate <1% for production files; currency conversion matches manual calc within 0.1%.

- Actionability: Provide ETA predictions and workforce estimates used in decisions.
Success metric: Predicted completion dates MAE reduced over time; managers use exports in ≥80% monthly review meetings.

- Adoption: System is the primary operational dashboard for procurement within target pilot.
Success metric: 75% of buyers log in weekly; managers schedule at least one monthly automated report.

## Personas

- Procurement Manager (Manager) — high-level KPIs, audits, downloads reports.

- Procurement Buyer (Buyer / کارشناس خرید) — views assigned requests, timelines, personal KPIs.

- Procurement Analyst — deeper filters, dataset validation, configure defaults & exchange rates.

- Admin / Data Engineer — ingestion orchestration, mapping edits, user/role management.

- Auditor — reads historical changes, request history, attachments.

## Source data: mapping & normalization

### A. Column mapping (Persian → Canonical English field names)

Provide programmatic mapping on ingestion (case- and whitespace-insensitive). Below are required mappings (exact spelling tolerant):

| Persian column | English canonical field | Type |
| --- | --- | --- |
| شماره درخواست | request_number | VARCHAR (PK candidate) |
| تعداد قلم | item_count | INT |
| صنعتی/غیر صنعتی | industrial_flag | ENUM('industrial','non-industrial',NULL) |
| دایره خرید | purchase_circle | VARCHAR |
| کارشناس خرید | buyer_name | VARCHAR |
| متقاضی | requester_name | VARCHAR |
| شرکت متقاضی | requester_company | VARCHAR |
| واحد متقاضی | requester_unit | VARCHAR |
| شرکت مصرف کننده | consuming_company | VARCHAR |
| واحد مصرف کننده | consuming_unit | VARCHAR |
| آخرین وضعیت درخواست | last_status | VARCHAR |
| منبع برنده | winning_source | VARCHAR |
| کد برنده | winning_code | VARCHAR |
| تاریخ درخواست | request_date | DATE (store original & normalized) |
| تاریخ MRS | mrs_date | DATE |
| تاریخ ورود به دایره خرید | entered_circle_date | DATE |
| بازه خرید | procurement_window_days | INT |
| مبلغ اولیه | initial_amount | DECIMAL |
| واحد پول | currency_unit | VARCHAR |
| مبلغ سفارش | order_amount | DECIMAL |
| ارز سفارش | order_currency | VARCHAR |
| مبلغ کل هزینه های جانبی به ریال | ancillary_costs_irr | DECIMAL |
| مبلغ کل هزينه خريد تبدیل شده به ر | total_cost_converted_ir | DECIMAL |
| توضیحات | notes | TEXT |
| نوع معامله | transaction_type | ENUM('متوسط','جزئی','عمده',NULL) |
| ID | source_id | VARCHAR |
| تاریخ شروع | start_date | DATE |
| تاریخ پایان | end_date | DATE |
| رمز فوریت | urgency_code | VARCHAR |
| تاریخ سفارش | order_date | DATE |
| شرح آیتم اول | first_item_description | TEXT |
| ... | attachments | BLOB/URL (if files provided) |

Important: Keep both raw string fields as ingested (e.g., raw_request_date) and normalized fields (ISO 8601) for audit.

### B. Date formats & normalization rules

- Sources may use Jalali (Persian Solar Hijri) dates like 1399/02/14. Ingestion pipeline MUST:

  - Detect calendar (heuristic: year >= 1300 and <= 1500 → Persian; else assume Gregorian).

  - Convert Persian → Gregorian ISO 8601 (store both raw_date and normalized_date).

  - If time-of-day missing, set to 00:00:00 and mark as date_only = true.

  - For ambiguous strings, place row in Data Quality (DQ) queue for manual validation and set ingestion flag needs_manual_date_fix = true.

### C. request_number uniqueness & normalization

- Strip whitespace, normalize to uppercase, preserve prefixes (PBP/PBS/PBD). Maintain request_prefix (first 3 characters if letters) and request_seq (rest). If duplicates arise across sources, unify by request_number.

### D. Currency normalization & precedence algorithm

- If order_currency present and not IRR, determine conversion year:

  - prefer order_date year (normalized)

  - fallback: mrs_date year

  - fallback: request_date year

- Lookup exchange_rates table for (currency, year). If rate missing, fallback to:

  - latest prior year available

  - or admin-provided default rate for that currency (log usage)

- Conversion: converted_amount_ir = round(order_amount * rate + ancillary_costs_irr, 0)

  - store conversion_rate_used, conversion_year_used, and conversion_reason.

- Save audit record per conversion.

## Ingestion & versioning behavior (full spec)

- Supported inputs: Excel (.xlsx), CSV (.csv), direct DB export (optional). Each ingestion job processes one file and one sheet (configurable).

- Idempotence: Jobs are idempotent — repeated ingestion of same file (same checksum) produces no duplicate updates.

- Primary key: request_number used as unique key to match rows against existing Request table.

- Change detection:

  - Field-level comparison between incoming normalized values and current stored snapshot.

  - If any field differs → create RequestHistory row(s) capturing column_name, old_value, new_value, changed_at (ingestion timestamp), source_file_id, row_checksum.

  - Update Request snapshot with new normalized values, plus last_ingested_at and last_ingestion_file_id.

- Timestamps to keep:

  - source_file_upload_time (file metadata)

  - ingestion_started_at, ingestion_completed_at, ingestion_duration_seconds

- Backfill & replay: Provide manual mode to ingest historical files and map changed_at using best-effort (if source contains update timestamps, use them; otherwise use file timestamp).

- Error handling:

  - For rows failing normalization, mark ingestion_status = 'failed', put in DQ queue, continue processing other rows.

  - Email & UI alerts when > X% rows fail (configurable).

## Data model — full DDL (recommended SQL)

Below are production-ready table definitions (Postgres-style). Adjust types to your RDBMS.

-- USERS, ROLES, PERMISSIONS

CREATE TABLE users (

user_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

username TEXT UNIQUE NOT NULL,

full_name TEXT,

email TEXT UNIQUE,

hashed_password TEXT,

created_at TIMESTAMP WITH TIME ZONE DEFAULT now(),

last_login_at TIMESTAMP WITH TIME ZONE

);

CREATE TABLE roles (

role_id SERIAL PRIMARY KEY,

role_name TEXT UNIQUE NOT NULL -- e.g., 'admin','manager','buyer','analyst','auditor'

);

CREATE TABLE user_roles (

user_id UUID REFERENCES users(user_id) ON DELETE CASCADE,

role_id INT REFERENCES roles(role_id),

PRIMARY KEY (user_id, role_id)

);

-- FILES (ingested)

CREATE TABLE source_files (

file_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

filename TEXT,

file_checksum TEXT,

uploaded_by UUID REFERENCES users(user_id),

uploaded_at TIMESTAMP WITH TIME ZONE DEFAULT now(),

row_count INT,

raw_bytes BYTEA -- optional

);

-- MAIN SNAPSHOT TABLE

CREATE TABLE requests (

request_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

request_number TEXT UNIQUE NOT NULL,

request_prefix TEXT,

request_seq TEXT,

item_count INT,

industrial_flag TEXT,

purchase_circle TEXT,

buyer_name TEXT,

buyer_id UUID, -- optional link to users table when buyer is an internal user

requester_name TEXT,

requester_company TEXT,

requester_unit TEXT,

consuming_company TEXT,

consuming_unit TEXT,

last_status TEXT,

winning_source TEXT,

winning_code TEXT,

request_date DATE,

raw_request_date TEXT,

mrs_date DATE,

entered_circle_date DATE,

procurement_window_days INT,

initial_amount DECIMAL(20,4),

currency_unit TEXT,

order_amount DECIMAL(20,4),

order_currency TEXT,

ancillary_costs_irr DECIMAL(20,2),

total_cost_converted_ir DECIMAL(20,2),

notes TEXT,

transaction_type TEXT,

source_id TEXT,

start_date DATE,

end_date DATE,

urgency_code TEXT,

order_date DATE,

first_item_description TEXT,

raw_payload JSONB, -- store original row as JSON

last_ingested_at TIMESTAMP WITH TIME ZONE,

last_ingestion_file_id UUID REFERENCES source_files(file_id),

created_at TIMESTAMP WITH TIME ZONE DEFAULT now(),

updated_at TIMESTAMP WITH TIME ZONE DEFAULT now()

);

CREATE INDEX idx_requests_number ON requests(request_number);

CREATE INDEX idx_requests_buyer ON requests(buyer_name);

CREATE INDEX idx_requests_circle ON requests(purchase_circle);

-- FIELD-LEVEL HISTORY (for time-in-stage & audit)

CREATE TABLE request_history (

history_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

request_id UUID REFERENCES requests(request_id) ON DELETE CASCADE,

column_name TEXT NOT NULL,

old_value TEXT,

new_value TEXT,

changed_at TIMESTAMP WITH TIME ZONE NOT NULL, -- when change observed (ingestion time or source timestamp if available)

source_file_id UUID REFERENCES source_files(file_id),

ingestion_job_id UUID, -- link to ingestion job if implemented

note TEXT

);

CREATE INDEX idx_request_history_request ON request_history(request_id);

CREATE INDEX idx_request_history_changed_at ON request_history(changed_at);

-- EXCHANGE RATES

CREATE TABLE exchange_rates (

currency_code TEXT NOT NULL,

year INT NOT NULL,

rate_to_irr DECIMAL(20,4) NOT NULL,

updated_by UUID REFERENCES users(user_id),

updated_at TIMESTAMP WITH TIME ZONE DEFAULT now(),

PRIMARY KEY (currency_code, year)

);

-- STAGE DEFAULT DURATIONS

CREATE TABLE stage_duration_defaults (

id SERIAL PRIMARY KEY,

transaction_type TEXT,

stage_name TEXT,

default_days INT,

version INT DEFAULT 1,

updated_by UUID REFERENCES users(user_id),

updated_at TIMESTAMP WITH TIME ZONE DEFAULT now()

);

-- INGESTION LOGS

CREATE TABLE ingestion_jobs (

job_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

file_id UUID REFERENCES source_files(file_id),

started_at TIMESTAMP WITH TIME ZONE,

completed_at TIMESTAMP WITH TIME ZONE,

status TEXT, -- 'success','partial','failed'

total_rows INT,

success_rows INT,

failed_rows INT,

error_summary TEXT

);

-- AUDIT LOG (for admin actions like exchange rate changes)

CREATE TABLE audit_log (

audit_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

actor UUID REFERENCES users(user_id),

action TEXT,

target_table TEXT,

target_id TEXT,

details JSONB,

created_at TIMESTAMP WITH TIME ZONE DEFAULT now()

);

Partitioning & indexes: For large datasets, partition request_history by year (changed_at) and add functional indexes for last_status and mrs_date. Materialized views for heavy aggregates should be refreshed on schedule.

## Core business logic & algorithms (explicit)

### 1) Time-in-stage computation (deterministic algorithm)

- Identify status-change events for last_status in request_history sorted by changed_at.

- For sequential events S1 at T1 and S2 at T2: time_in_stage(S1) = T2 - T1.

- For the currently active stage Sx entered at Tx: time_in_stage(Sx) = now() - Tx.

- If changed_at times are missing for the stage but entered_circle_date or mrs_date exist, use them as fallback event times with a fallback flag.

- Persist stage durations per request into request_stage_durations materialized table for fast queries.

### 2) ETA/prediction algorithm

- Baseline predictive approach (MVP): deterministic sum of median historical durations:

  - For current request in stage Scur, compute expected remaining time in Scur as: median_time_remaining_scur = median(duration_scur_histories where transaction_type = request.transaction_type) - time_in_stage_so_far. If negative -> 0.

  - For each subsequent stage Snext, expected_time_snext = median(duration_histories for Snext & transaction_type).

  - ETA = now() + SUM(all expected durations).

  - Confidence intervals: compute 25th and 75th percentiles of the empirical sum via bootstrap sampling of historical stage durations for the transaction_type. Return ETA_low and ETA_high.

- Advanced forecasting (phase 2): survival models, gradient-boosted trees or time-to-event models using features (buyer load, circle, item_count, transaction_type, urgency_code, seasonality).

### 3) Workforce (man-hours & FTE)

- Default config: working_hours_per_day = 8.

- For each request: estimated_remaining_days = ETA_date - now() (in workdays). estimated_man_hours_remaining = estimated_remaining_days * working_hours_per_day.

- For team-level: total_man_hours_needed = sum(estimated_man_hours_remaining for active requests). FTEs_needed = ceil(total_man_hours_needed / (working_hours_per_day * target_days_to_clear)).

### 4) Currency conversion precedence & log

- Use exchange_rates(currency, year) as earlier. Log conversion_method when fallback used.

## APIs (contract & examples)

### Authentication

- JWT Bearer tokens; endpoints protected by roles.

### Examples

GET /api/v1/requests?request_number=XXX
Response: JSON with request snapshot + stage_durations[] + history[] (paginated)

POST /api/v1/ingest
Payload: file upload (multipart). Returns job_id and ingestion summary.

GET /api/v1/requests/{id}/timeline
Returns ordered status events with timestamps, durations, and ETA + confidence.

GET /api/v1/dashboards/overview?from=2024-01-01&to=2024-12-31
Returns top-level KPIs (see KPI section).

POST /api/v1/admin/exchange_rates
Body: { "currency_code":"USD", "year":2023, "rate_to_irr":4200000 } (admin only). Records audit.

GET /api/v1/reports/managerial?circle=بسپار&format=pdf
Triggers report generation and returns downloadable file.

API best practices: pagination for lists, filters for date ranges, async report generation endpoints for heavy exports returning job IDs for polling.

## UI / UX detailed pages & behavior

- Login / Role-aware navbar

  - Role-specific menus. Managers see Admin link; buyers see "My Requests".

- Home / Overview dashboard

  - Top tiles: Total Requests (YTD), Total Purchased (IRR YTD), Avg Time-to-MRS (days), Active Man-hours required (FTEs estimate).

  - Trend chart (line) of requests per month (last 24 months).

  - Bar chart: total cost by purchase_circle (top 10).

  - Filter bar: date range, circle, buyer, transaction_type, urgency.

- Circle Dashboard

  - Donut: Completed vs Active vs Flagged.

  - Heatmap: average time-per-stage vs buyer.

  - Table: top 20 slowest requests with quick actions.

- Buyer Dashboard

  - KPIs: requests assigned in period, avg time per stage, MRS rate, backlog.

  - Personal queue: prioritized by ETA & urgency.

- Request Detail (centerpiece)

  - Header with request_number, prefix, buyer, status, cost (original & IRR).

  - Interactive timeline (Gantt-like) showing stage entries with hover to show durations and source change events.

  - ETA widget: ETA date, ETA_low, ETA_high, and breakdown of expected time-per-future-stage.

  - Conversion widget showing exchange rate and calculation steps.

  - Historical tab: full request_history with filters and ability to export request audit to PDF.

- Admin

  - Exchange rates editor grid (currency × year).

  - Stage duration defaults editor (transaction_type × stage).

  - Ingestion monitor: last X jobs, errors list, manual reprocess.

  - Mapping UI: canonicalize purchase_circle names and buyer name reconciliation.

- DQ queue

  - List of rows failing ingestion with reason (unparseable date, unknown currency, missing request_number). UI to edit and re-ingest single row.

- Reports

  - Prebuilt templates: Yearly Overview (manager), Circle Summary, Buyer Performance.

  - Scheduled reports: schedule PDF/CVS distribution weekly/monthly (email + storage link).

UI design notes: bilingual labels (Persian & English), date pickers should support Persian calendar input but display normalized ISO where applicable. Accessibility: keyboard nav, large fonts for managers.

## KPIs: precise formulas & SQL snippets

- Avg Time to MRS (days)

SELECT AVG(EXTRACT(EPOCH FROM (mrs_date - request_date))/86400) AS avg_days_to_mrs

FROM requests WHERE mrs_date IS NOT NULL AND request_date IS NOT NULL;

- Time-in-stage (for a given request)
Compute from request_history events:

WITH events AS (

SELECT column_name, changed_at

FROM request_history

WHERE request_id = :rid AND column_name = 'last_status'

ORDER BY changed_at

)

SELECT e1.column_name AS stage, e1.changed_at AS start, e2.changed_at AS end,

EXTRACT(EPOCH FROM (e2.changed_at - e1.changed_at))/86400 AS days_in_stage

FROM events e1 JOIN events e2 ON e2.changed_at = (

SELECT MIN(changed_at) FROM events WHERE changed_at > e1.changed_at

);

- MRS Rate per Buyer (%)
MRS Rate = 100 * (count(requests with mrs_date not null assigned to buyer) / total requests assigned to buyer)

- Total cost per circle (IRR)

SELECT purchase_circle, SUM(total_cost_converted_ir) FROM requests WHERE total_cost_converted_ir IS NOT NULL GROUP BY purchase_circle;

- FTEs required to clear backlog in T days
FTEs = ceil( total_man_hours_needed / (working_hours_per_day * T) )

## Validation & QA scenarios (explicit test cases)

- Ingestion Idempotency

  - Test: upload same file twice.

  - Expectation: No duplicate request_history entries; ingestion_jobs records show idempotent behavior.

- Date parsing

  - Test: row with 1399/02/14 and row with 2020-05-03.

  - Expectation: Persian converts to 2020-05-03 (or correct mapping); both normalized correctly.

- Currency conversion fallback

  - Test: USD order without rate for the order year but existing rate for prior year.

  - Expectation: System uses prior year rate and logs reason.

- Stage duration & ETA correctness

  - Test: synthetic request with known stage durations in history; compute ETA.

  - Expectation: ETA equals now + sum(median durations - elapsed) and confidence bounds computed.

- RBAC enforcement

  - Test: buyer cannot access Admin endpoints.

  - Expectation: 403 Forbidden.

- Data quality queue

  - Test: row without request_number.

  - Expectation: Row fails ingestion, placed into DQ UI with reason.

- Audit trail

  - Test: admin updates exchange rate.

  - Expectation: audit_log has entry with old/new values and user id.

## Error handling & alerts

- Ingestion threshold alert: If failed_rows / total_rows > 0.05 send email to data team and create high priority ticket in monitoring UI.

- Conversion missing rate: mark request with conversion_status='rate_missing' and notify analyst.

- Timeline gaps (no status changes): flag requests where last_status unchanged for > 2x median for current stage and show in "stalled" list.

- System health: ingestion worker down → send pager to on-call.

## Security, compliance & RBAC

- HTTPS/TLS only; strong password rules; optional SSO (SAML/OAuth2) integration.

- Roles: admin, manager, analyst, buyer, auditor. Permissions table to map exactly which API/UI actions are allowed.

- All admin actions and ingestion jobs recorded in audit_log.

- Data retention policy UI: default keep request_history detailed rows for 5 years; compressed aggregates retained 10 years.

- Local data privacy: encrypt PII fields at rest if needed; follow company policies.

## Non-functional requirements (NFRs) & SLAs

- Availability: 99.5% during business hours.

- Ingestion throughput: support files up to 100k rows per file; process within 15 minutes under normal load.

- API latency: dashboard queries must return <2s for precomputed aggregates; detailed queries <5s.

- Scalability: horizontally scalable ingestion workers; materialized views for heavy aggregates.

- Backup & restore: daily DB backups with point-in-time recovery; weekly full backups archived offsite.

## Monitoring & observability

- Collect metrics: ingestion success rate, avg ingestion time, job failure counts, API latencies, DB slow queries.

- Dashboards: Grafana (or equivalent) with alerting rules integrated.

- Centralized logs (structured JSON), retention 90 days for logs, 365 days for aggregates.

## Deployment & infra suggestions

- Containerized app (Docker), orchestrated via Kubernetes.

- Postgres for OLTP; ClickHouse/TimescaleDB or a data warehouse (Redshift/BigQuery/Snowflake) for heavy analytics if scale > tens of millions.

- Redis for caching user sessions & query results.

- Use object store (S3 / MinIO) for storing original files and generated reports.

## Data dictionary (concise)

- request_number — unique identifier from source.

- request_date — date the request was created (normalized).

- mrs_date — date MRS was recorded (if any).

- last_status — current workflow stage (canonicalized).

- total_cost_converted_ir — final cost in IRR, computed via exchange rates table.

(Full dictionary to be exported as a CSV in handoff.)

## Edge cases & business rules (explicit)

- Duplicate requests with slightly different numbers: automatic merge disabled — surface to DQ for manual reconciliation.

- Missing buyer_name: set buyer to UNASSIGNED and route into buyer assignment UI for managers.

- Unknown purchase_circle: create temporary canonical entry UNKNOWN and require admin mapping.

- Multicurrency partial orders: if order has multiple currency lines in description, ingestion flags for manual split.

## Deliverables & phased backlog (prioritized)

Phase 1 (MVP) — MUST HAVE

- Ingestion engine for Excel/CSV with normalization, idempotency, DQ queue.

- requests snapshot + request_history storing changes.

- Exchange rates table & admin editor.

- Overview dashboard: top KPIs + chart of requests trend + cost by circle.

- Request detail page with timeline and basic deterministic ETA (median-based).

- Export single-request PDF and CSV export for filtered request lists.

- RBAC & audit logging.

Phase 2 (important)

- Materialized aggregates for fast dashboard queries.

- Bootstrap confidence intervals for ETA & percentiles.

- Workforce planner (man-hours → FTE estimator).

- Scheduled reports + email delivery.

Phase 3 (nice-to-have / advanced)

- Advanced ML models for time-to-event predictions.

- Auto-canonicalization (fuzzy matching) for buyer & circle names.

- BI connectors (PowerBI / Tableau) and data warehouse sync.

- Multi-tenancy & license management for productization.

## Acceptance criteria (explicit)

- Ingestion: ingest sample production files (two provided) with zero critical errors and create snapshot + history entries.

- ETA: deterministic ETA algorithm tested on 100 synthetic completed requests and produces correct sum-of-medians within tolerance.

- Currency conversion: converted amounts match manual calculation for at least 10 currency/year vectors.

- UX: Manager can download a yearly PDF with summary charts and request list.

- Security: RBAC enforced; admin actions logged.

## Handoff artifacts to deliver with implementation

- Mapping table (CSV) of Persian → English fields (already included above).

- Sample ingestion files (clean and messy) and expected normalized output.

- SQL DDL and migration scripts.

- Postman collection (or OpenAPI spec) for all APIs.

- Wireframe images for all UI pages (home, circle, buyer, request detail, admin).

- Test dataset (synthetic) with at least 10k records to validate performance.

## Open questions / assumptions to confirm (explicit)

- Which timestamp should be authoritative for currency-year selection: order_date, mrs_date, or payment date if available? (PRD assumes order_date first).

- Confirm canonical list of purchase_circle values and their Persian spellings.

- Do you want automatic buyer linking to internal user accounts? If yes, provide mapping or HR feed.

- Retention policy: default proposed 5 years for detailed history — confirm.

- Is scheduled email delivery allowed by your mail infra, or do we need to integrate a third-party service?

(I included these as explicit assumptions — if any differ, I’ll adapt the implementation.)

## Quick sample SQL queries (useful straight away)

- Top 5 slowest active requests:

SELECT r.request_number, r.purchase_circle, r.buyer_name,

EXTRACT(EPOCH FROM (now() - (SELECT changed_at FROM request_history rh

WHERE rh.request_id = r.request_id AND rh.column_name='last_status'

ORDER BY changed_at DESC LIMIT 1)))/86400 AS days_in_current_stage

FROM requests r

WHERE r.last_status IS NOT NULL

ORDER BY days_in_current_stage DESC

LIMIT 5;

- Monthly spend per circle:

SELECT date_trunc('month', coalesce(order_date, request_date)) as month,

purchase_circle,

SUM(total_cost_converted_ir) as total_ir

FROM requests

GROUP BY month, purchase_circle

ORDER BY month DESC;

## Next steps (recommended action items I will perform if you say go)

- Produce exact ERD diagram (visual PNG/SVG) and DDL migration scripts for Postgres.

- Produce an OpenAPI (v3) spec for the APIs.

- Create wireframe mockups for the main dashboards and request detail page.

- Create prioritized user-story backlog with acceptance tests and point estimates.

You told me to “think harder” — I expanded the PRD to include full mapping, DDLs, APIs, algorithms, test cases, and prioritized backlog. If you want any of the next-step artifacts, tell me which one to generate first (I can start with the ERD + DDLs or with the OpenAPI). gondami